Project Background — How It Started

- The organization currently uses Excel sheets for Application Security Risk Assessment.

- The process is manual, time-consuming, prone to errors, and not scalable.

- I wanted to convert this into a smart, automated, web-based tool that:

  - Calculates scores automatically

  - Reduces manual workload

  - Gives a unified dashboard view

  - Helps teams make faster decisions

So the idea was to build a full Application Security Risk Assessment Web App.

Objective of the Tool

The tool aims to:

- Automate VAPT scoring, risk assessment scoring, and security control scoring

- Provide a centralized dashboard for the application's security posture

- Replace Excel with a modern, interactive, and error-free system

- Provide a final security score + risk level (Critical / High / Medium / Normal)

- Generate reports and help with internal audits

- Eventually support role-based access (Analyst / Auditor / Manager)

How the Project Progressed (Week-by-Week Summary)

🔹 Week 1 — Requirement Understanding & Planning

- Understood the existing Excel-based assessment format

- Identified key modules:
✔ VAPT Assessment
✔ Risk Assessment
✔ Control Checklist
✔ Final Risk Score Calculation

- Planned structure of the web app

- Created the initial interface design

🔹 Week 2 — Building Core Assessment Modules

✓ Develop VAPT Assessment Module

- Added fields for Critical / High / Medium / Low

- Implemented formula:
score = (closed / (open + closed)) * weight

- Added dynamic update

- Added toggle for severity-wise scoring

✓ Develop Risk Assessment Module

- Added High / Medium / Low level scoring

- Applied same logic as VAPT with different weights

- Added toggle for risk-level score display

🔹 Week 3 — Building the Security Control Checklist

✓ Built full 15-control checklist

- Secure SDLC

- SBOM

- CBOM

- API Security

- Logging & Monitoring

- Incident Response

- Encryption

- Backup & DR

- Many more…

For each:

- Added applicability toggle (Yes/No)

- Automatically disables inputs if “No”

- Calculates weighted score based on input

🔹 Week 4 — Integrated Everything into One Dashboard

✓ Final Security Score Calculation

- Total score = VAPT score + Risk score + Weighted controls

- Auto-calculates risk level:

  - Critical < 25

  - High < 50

  - Medium < 75

  - Normal ≥ 75

✓ Visualization

- Added a doughnut chart

- Shows Achieved vs Gap

- Updates live as user enters data

🔹 Week 5 — Additional Features

✓ Save / Load Functionality

- Save assessments locally

- Load previous assessments anytime

✓ PDF Export

- One-click report export

- Helpful for audit/management review

✓ UI Enhancements

- Cleaner layout

- Consistent spacing and alignment

- Professional dashboard styling

🔹 Week 6 — Deployment Preparation

✓ Set up GitHub Repository

- Uploaded full project

- Organized static and template files

✓ Hosted Online

- Deployed on GitHub Pages (temporary deployment)

- Now accessible using a link

✓ Started Role-based View Planning

- Analysts: Full input access

- Auditors: Read-only view

- Managers: Summary-only dashboard

What the Tool Can Do Right Now

- Entire assessment workflow digitized

- Real-time scoring

- Automated VAPT and Risk Calculations

- Complete Control Checklist

- Final score with visual chart

- Save/Load assessment

- Export as PDF

- Hosted online (no local setup needed)

What Can Come Next

- Full backend system (Flask/Django or Node.js)

- Login system

- Role-based dashboards

- Central database storing assessments

- Multi-application reporting

- API integration for automated VAPT imports

- Advanced analytics